## Slide 1: IT Platform Integration and Deployment

## Slide 2: Agenda
Platform Integration and Infrastructure
Testing and Troubleshooting
Next Steps and Deployment Readiness
Notes: Agenda * Backend Integration * System Testing * User Acceptance Testing (UAT)

## Slide 3: Platform Integration and Infrastructure
Backend Integration Completed
Integration between new learning platform and existing HR system
Automatic user provisioning and role-based access
Real-time tracking of course completions
Single Sign-On (SSO) Implementation
SSO currently undergoing security testing
Ensures smooth and secure user access across all devices
Infrastructure Scalability Testing
Platform supports up to 5,000 concurrent users
No performance degradation observed
Notes: The IT team has completed backend integration between the new learning platform and the HR system, enabling automatic user provisioning and real-time tracking. Single sign-on is being tested for security, ensuring secure access across devices. Scalability tests show the platform supports 5,000 users without performance issues. Original Content: The IT team has successfully completed backend integration between the new learning platform and the company’s existing HR system. This allows for automatic user provisioning, role-based access, and real-time tracking of course completions. Single sign-on (SSO) has been implemented and is currently undergoing security testing to ensure smooth and secure user access across all devices. Infrastructure scalability has also been tested, with the platform now able to support up to 5,000 concurrent users without performance degradation.

## Slide 4: Testing and Troubleshooting
High Issue Resolution Rate
Over 90% of identified issues resolved
Key Areas Tested
Video streaming
Mobile responsiveness
Data sync between systems
Tracking of learner progress
Cross-Browser Testing
Minor bugs found in older versions of Safari and Edge
Formatting issues being actively resolved by dev team
Overall Performance
Reliable performance across desktop and mobile environments
Notes: System testing is nearly complete, with over 90% of issues resolved. Key areas tested include video streaming, mobile responsiveness, data sync, and learner progress tracking. Minor bugs in older Safari and Edge versions are being fixed. The platform performs reliably on both desktop and mobile devices. Original Content: System testing is in the final stages, with over 90% of identified issues resolved. Key areas tested include video streaming, mobile responsiveness, data sync between systems, and tracking of learner progress. A few minor bugs were found during cross-browser testing—mainly related to formatting in older versions of Safari and Edge—which the dev team is actively resolving. Overall, the platform is performing reliably across desktop and mobile environments.

## Slide 5: Next Steps and Deployment Readiness
User Acceptance Testing (UAT)
  Scheduled for next week
  Involves internal beta testers
Performance Stress Test
  Simulates real-time traffic
  Planned for launch week
Final Checklist
  Security validation
  Backup setup
  Confirming LMS-to-reporting tool connections
Soft Launch
  Green light expected by end of the month
Notes: The IT team is gearing up for UAT next week with internal beta testers. They will conduct a performance stress test to simulate launch week traffic. The final checklist includes security validation, backup setup, and confirming LMS-to-reporting tool connections. If successful, a soft launch is expected by month's end. Original Content: The IT team is now preparing for user acceptance testing (UAT), scheduled for next week with a group of internal beta testers. A performance stress test is also planned to simulate real-time traffic during launch week. The final checklist includes security validation, backup setup, and confirming LMS-to-reporting tool connections. If all goes as planned, the IT team will give the green light for a soft launch by the end of the month.